**Timeline For Client Site**

**Week 1**

Thomas – create homework website

Ryan – create homework website

Janell – create homework website

**Week 2**

Thomas – set Wordpress login

Ryan – login Wordpress

Janell – login Wordpress

**Week 3**

Thomas – importing/uploading theme

Ryan – create pages/navigation

Janell – rework logo

**Week 4**

Thomas – add content into site

Ryan - create pages/navigation

Janell – image optimization

**Week 5**

Thomas – revisions based on feedback (from class)

Ryan - revisions based on feedback (from class)

Janell - revisions based on feedback (from class)

**Week 6**

Thomas – usability testing

Ryan – consider custom theme building

Janell – usability testing

**Week 7**

Thomas - make updates based on usability testing

Ryan – make updates based on usability testing

Janell - make updates based on usability testing

**Week 8**

Thomas – class holiday

Ryan – class holiday

Janell – class holiday

**Week 9**

Thomas - bug fixes

Ryan - bug fixes

Janell - bug fixes

**Week 10**

Thomas – bug fixes

Ryan – bug fixes

Janell – bug fixes